# USDN Energy Innovation Fund for Mid-Sized U.S. Cities

# Project Lessons Report

Project Name: Detroit’s First Resilience Hub: Lenox Center

- Year Complete: 2022

- Local Government:  Detroit, MI

Project Purpose

To incorporate solar and storage into the Lenox Center renovations and create Detroit’s first resilience hub, to serve as a model for future city retrofits.

Key Lessons Learned

- Obstacles in building in disinvested cities come in ways that can’t always be anticipated. For example cities don’t always have a full understanding of contamination at sites.

- Building in a strong contingency is very important in construction projects as.

- Be prepared for delays from construction projects especially when others are managing those processes.

- Communicate delays to funders with advanced notice to stay on target with the project.

Additional Information and Resources

More information on the project can be found here.